**Weekly Report**

**20/12/2022 – 25/12/2022**

Group ID: **02**

Project Name: Website for Study

Prepared by: **Phan Truong An**

Team members:

20120032 – **Phan Trường An** *Developer*  
20120069 – **Tào Khánh Duy** *Project Manager, Tester*   
20120071 – **Nguyễn Thị Bích Hà** *Business Analyst*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Design Frontend | 25/12/2022 | TKDuy | 70% |
| 2 | Implement Register, Login functions | 25/12/2022 | PTAn | 100% |
| 3 | Implement main functions of the software | 02/01/2023 | PTAn | 50% |
| 4 | Prepare Test Plan | 05/01/2023 | NTBHa | 50% |
| 5 | Prepare Test Cases | 05/01/2023 | NTBHa | 50% |

# Issues and impacts:

* We haven’t finished designing all parts of the Frontend

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Continue implementing main functions of the software | 05/01/2023 | PTAn |
| 2 | Finish writing Test Plan and Test Cases | 05/01/2023 | NTBHa |