**Weekly Report**

**26/12/2022 – 05/01/2023**

Group ID: **02**

Project Name: Website for Study

Prepared by: **Phan Truong An**

Team members:

20120032 – **Phan Trường An** *Developer*  
20120069 – **Tào Khánh Duy** *Project Manager, Tester*   
20120071 – **Nguyễn Thị Bích Hà** *Business Analyst*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Implement main functions of the software | 02/01/2023 | PTAn | 70% |
| 2 | Complete Test Plan | 05/01/2023 | NTBHa | 100% |
| 3 | Prepare Test Cases | 05/01/2023 | NTBHa | 100% |

# Issues and impacts:

* We haven’t implemented all functions of the software

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Auto Testing | 10/01/2023 | PTAn,  TKDuy, NTBHa |
| 2 | Work on testing and write Test Report | 10/01/2023 | PTAn,  TKDuy, NTBHa |
| 3 | Prepare for Presentation | 10/01/2023 | PTAn,  TKDuy, NTBHa |