**Weekly Report**

**19/20/2022 – 02/11/2022**

Group ID: 02

Project Name: Website for Study

Prepared by: **Phan Trường An**

Team members:

20120032 – **Phan Trường An** *Developer*  
20120069 – **Tào Khánh Duy** *Project Manager, Tester*   
20120071 – **Nguyễn Thị Bích Hà** *Business Analyst*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Write Software Development Plan version 1.0 | 02/11/2022 | PTAn, TKDuy | 100 |
| 2 | Learn HTML, CSS, Javascript for web development |  | PTAn, TKDuy, NTBHa | 20 |
| 3 | Learn Figma |  | PTAn, TKDuy, NTBHa | 10 |

# Issues and impacts:

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Learn HTML, CSS, Javascript for web development |  | PTAn, TKDuy, NTBHa |
| 2 | Learn Figma |  | PTAn, TKDuy, NTBHa |